# GROUP #3 Meeting 2

### Wednesday 5/21/13

### Present:

### Charles Hafslund,

### Fred Arandi,

### Mikhail Utenkov,

### Othman Smihi,

### Terry McCarthy

## Othman agenda:

As far as an agenda for next Tuesday, here would be my suggestions:  
- Review/refine whatever "vision" or general statements about the project we have. i.e.,

is this a free or paid app?

Is it general purpose or for a specific client? etc.  
- Review/refine the actors and entity-relationship diagram.  
- Discuss the scope and decide what's in & what's out.  
- Settle on some uses cases to flesh out more fully.  
- Start putting together the first presentation (just slide titles,Larry-style) so we have an idea of what we'll be doing.  
- Brainstorm a name for our product  
- Make a plan for who's working on what until our next meeting.  
- If we have time, take a look at using eGit in eclipse. Even though we don't have any code yet, we can use Git to share & maintain whatever artifacts that are more than just text (powerpoints, diagrams, etc).

## Meeting Notes

Project Name

OrderUp, or OrdrUp

Status

Othman started vision statement

Charles went over his story boards and draft of Domain Model diagram.

Fred started work on scope

Mike started use cases

Reviewing/Refining Vision

What restaurant functions will it be used for?

Mobile version of website.

What restaurants will use this? One restaurant? Most restaurants.

Table layouts?

Basic: list

Medium: xml

High-end: UI

Payment stub

* Paying for meal
  + Make a page for payment
  + Payment page: Credit info number, expiration, etc.
  + Email receipt
* Pay for app: “Go Pro”

Actors & Goals

<https://github.com/osmihi/Capstone/wiki/Actors-&-Goals>

Charles will update Domain Model to reflect changes to Actors/Goals

Discussed Charles domain model and made suggestions

Charles white-boarded billing

Note: Need to create a glossary for artifacts, see GitHub

Fred: Went over scope

Group: elaborated what’s IN and OUT and questionable. (Othman at whiteboard)

Mike went over use case format

Othman: How long will the different parts of the project take?

Referring to Categories of work <https://github.com/osmihi/Capstone/wiki/Tools-&-resources> Tools/Resource

12 weeks

5 people

3 hours / week / person for meetings

6 hours / week / person outside of meeting

540 hours total

In order of required time (most time first):

|  |  |  |
| --- | --- | --- |
|  | Time-rating | Man-hours |
| App Design | 7 |  |
| Mobile App | 6 |  |
| Web app | 5 |  |
| server code | 4 |  |
| Testing | 3 |  |
| Database | 2 |  |
| Graphics/Design | 1 |  |

Presentation

Standard ppt formatting

Fred: introduction from scope as vision statement and business case

Actors / goals

Domain Model diagram

Highlight main success scenario with story boards

Use Case Table

Risks

* App speed
  + Angry customers
* App Reliability
* Credit card PCI information handling
* Secure logins -> roles
* Billing accuracy
* Effective prioritization algorithm for orders and dishes

Scope: what’s in / out

Time planning

Cost

* Labor

|  |  |
| --- | --- |
| Team Member | Sign off |
| Charles Hafslund |  |
| Mikhail Utenkov |  |
| Othman Smihi |  |
| Terry McCarthy |  |
| Fredrick Arandi |  |